# Predictive Manufacturing - AI Agent Implementation Playbook v2

Execution plan for a 3-person team building the workflow-first enriched solution

Parallel work packages for repo-grounded logic plus synthetic cost, logistics, and disruption layers Prepared for human teammates and coding agents

Playbook goal Maximize parallel throughput. The repo-backed branches and the synthetic-enrichment branches should be developed as stable contracts that merge late, rather than as one giant notebook.

1. Operating principles

• Keep the core repo-grounded engine intact: pipeline -> translation -> material/capacity feasibility -> risk -> actions.

• Add synthetic layers as separate dimensions, not as ad-hoc columns sprinkled everywhere.

• Use derived fact tables and dimension tables with stable contracts.

• Optimize for explainability, determinism, and demo safety rather than numerical sophistication.

• Every synthetic table must have an assumptions note and a simple generation rule.

2. New workstreams introduced by synthetic data

| Workstream | Main output | Can run in parallel? |
| --- | --- | --- |
| Repo-grounded demand foundation | fact_pipeline_monthly + project priority layer | Yes |
| Repo-grounded capacity foundation | operational spine + WC capacity baseline + calendar bridge | Yes |
| Repo-grounded sourcing foundation | BOM + inventory + lead-time foundation | Yes |
| Synthetic network economics foundation | country cost index + plant economics + lane logistics | Yes |
| Synthetic disruption foundation | route disruption and scenario tables | Yes |
| Integration and decision layer | decision score + planner action table | After foundations exist |
| App and presentation hardening | demo-ready UI and narrative | Late phase |

3. Recommended team split (3 people)

| Person | Primary ownership | Secondary ownership |
| --- | --- | --- |
| Person 1 | Demand, scenarios, priority scoring, integration | Decision ranking and final actions |
| Person 2 | Operational spine, capacity engine, plant economics | Reroute / upshift action rules |
| Person 3 | BOM, inventory, lead times, shipping lanes, disruption data | QA, assumptions log, demo-safe fallbacks |

4. Canonical tables to implement

| Table name | Grain | Owner |
| --- | --- | --- |
| fact_pipeline_monthly | project x plant x material x month | P1 |
| dim_project_priority | project | P1 |
| bridge_material_tool_wc | plant x material x revision | P2 |
| fact_wc_capacity_weekly | plant x work_center x week | P2 |
| bridge_month_week_calendar | plant x month x week | P2 |
| fact_finished_to_component | plant x header_material x component_material | P3 |
| fact_inventory_snapshot | plant x material | P3 |
| dim_country_cost_index | country | P2 |
| dim_plant_economics | plant | P2 |
| dim_lane_logistics | origin_plant x destination_region x mode | P3 |
| dim_route_disruption | scenario x route_id | P3 |
| fact_translated_project_demand_weekly | scenario x project x plant x material x week | P1 |
| fact_scenario_capacity_weekly | scenario x plant x work_center x week | P2 |
| fact_scenario_sourcing_weekly | scenario x plant x component_material x week | P3 |
| fact_network_option_scores | scenario x project x candidate_plant x week | P2/P3 |
| fact_integrated_decisions | scenario x project or order x week | P1 |
| fact_planner_actions | scenario x action | P1/P2 |

5. Synthetic data generation rules

Keep generation simple, deterministic, and easy to explain.

| Synthetic layer | Simple generation rule | Acceptance rule |
| --- | --- | --- |
| Country wage index | Assign each plant country a normalized wage band (e.g. 0.8, 1.0, 1.2, 1.5). | Document every assigned value and rationale in assumptions.md. |
| Country energy index | Assign each plant country an energy-cost multiplier and optional scenario override. | No hidden values; scenario must show delta explicitly. |
| Lane shipping cost | Create cost_per_unit or cost_per_weight by origin plant to destination region/mode. | Every candidate plant used in rerouting must have at least one lane definition. |
| Transit days | Assign baseline transit days by lane and mode, then allow scenario-based delay multipliers. | On-time logic must use the same transit definition everywhere. |
| Route disruption | For each named scenario, mark affected lanes as blocked or delayed with extra cost/time. | A blocked lane must force fallback or escalation. |
| Service policy | Define promised days or penalty weight by customer or revenue tier. | The same service policy must feed priority, on-time, and action ranking. |

6. Updated scoring stack to implement

| Field | Definition |
| --- | --- |
| Expected quantity | raw_qty x probability |
| Expected value | project_value x probability |
| Business priority score | Probability + urgency + revenue tier + expected value + strategic segment |
| On-time feasibility | 1 if estimated completion date + transit days <= requested date, else penalty or 0 |
| Economic attractiveness | Normalized inverse landed cost or expected contribution margin proxy |
| Resilience factor | Penalty for disruption exposure, weak fallback paths, or unstable countries/routes |
| Final decision score | Weighted combination of priority, feasibility, economics, and resilience |

Minimal decision formula to start with decision_score = 0.30*priority + 0.30*on_time_feasibility + 0.25*economic_attractiveness + 0.15*resilience. Keep the weights configurable in a simple YAML or JSON policy file.

7. Phase-by-phase plan

The phases below are designed so that three teammates and multiple AI agents can work concurrently.

| Phase | Goal | Parallel tracks | Exit criterion |
| --- | --- | --- | --- |
| 0 | Freeze contracts and assumptions | All three align on tables, keys, scenarios, scoring v2 | contracts.md and assumptions.md approved |
| 1 | Build repo-grounded foundations | P1 demand, P2 capacity, P3 sourcing | All canonical repo tables available |
| 2 | Build synthetic enrichment foundations | P2 country/plant economics, P3 lanes/disruptions, P1 service policy + priority refinement | All synthetic dimensions available |
| 3 | Build engines | P1 translated demand/scenarios, P2 capacity + economics, P3 sourcing + logistics | Scenario outputs produced for at least one slice |
| 4 | Merge decision layer | P1 integration, P2 actions, P3 validation | Decision ranking and planner actions exist |
| 5 | App and pitch hardening | All three converge | 3-minute deterministic demo works live |

8. Work packages for coding agents

| WP | Objective | Complexity | Owner |
| --- | --- | --- | --- |
| WP0 | Bootstrap repo, contracts, assumptions, tests | Low | Shared |
| WP1 | Canonicalize pipeline and project metadata | Low | P1 |
| WP2 | Build project priority and urgency scoring | Low | P1 |
| WP3 | Normalize operational spine and revision rules | Medium | P2 |
| WP4 | Normalize weekly capacity and calendar bridge | Medium | P2 |
| WP5 | Normalize BOM and inventory/lead-time layer | Medium | P3 |
| WP6 | Generate synthetic country cost indices and plant economics | Low | P2 |
| WP7 | Generate lane logistics and disruption dimensions | Low | P3 |
| WP8 | Build translated weekly demand with scenarios | Medium | P1 |
| WP9 | Build capacity overlay and bottleneck engine | Medium | P2 |
| WP10 | Build sourcing engine with order-by logic | Medium | P3 |
| WP11 | Build network option scoring engine | High | P2/P3 |
| WP12 | Build integrated decision ranking | High | P1 |
| WP13 | Build planner action engine | Medium | P1/P2 |
| WP14 | Build validation dashboard and fallback messages | Low | P3 |
| WP15 | Build Streamlit demo shell | Medium | Shared |

9. Acceptance criteria per engine

• Demand engine: every project row is translated into at least one scenario-adjusted weekly demand row or is explicitly flagged with a reason code.

• Capacity engine: every mapped weekly demand row produces load, headroom, overload, and bottleneck fields.

• Sourcing engine: every translated finished-demand row can be exploded to component demand or explicitly flagged.

• Economics engine: every candidate plant or lane shown in the UI has a documented landed-cost calculation path.

• Disruption engine: every named scenario changes at least one visible lane, cost, time, or availability field.

• Decision engine: every action shown to the user can be traced back to priority, feasibility, economics, and resilience drivers.

10. Demo path to optimize for

• Select a project or filtered demand slice with probability, requested delivery date, and priority visible.

• Show two candidate plants: one operationally feasible but expensive, one cheaper but slower or riskier.

• Show material and capacity feasibility side by side.

• Show landed cost and estimated delivery days by candidate plant/lane.

• Trigger a disruption scenario such as a blocked route or energy shock.

• Show the planner action changing from produce here -> reroute there -> escalate or split order.

11. Guardrails for the team and the agents

• Never let synthetic columns overwrite repo-grounded columns; keep them in separate dimensions or clearly named derived fields.

• Never claim real shipping prices or real geopolitical forecasts; label them as scenario inputs or synthetic assumptions.

• Never merge on fuzzy keys silently; every dropped or unmapped row needs a reason code.

• Never build a single notebook that owns the whole workflow; force all agents to write reusable tables or modules.

• Never let the UI expose a score without the human-readable explanation of why that score exists.

12. Final recommendation

How to describe this execution model We are building the product as a modular workflow system: repo-grounded feasibility and synthetic network economics are developed in parallel, then merged into a single decision layer that ranks the best planner action under both normal and disruption scenarios.